**UPMC Pinnacle Memorial Hospital Construction Site Update-June- 2018**

**Monthly Update**

**UPMC Pinnacle Memorial Hospital**

**1701 Innovation Dr.**

**York, PA 17408**

Please see below summary of work taking place at the Pinnacle York Memorial Hospital site:

* The Central Utility Plant steel erection is complete and has been primed.
* Architectural precast panels are being installed.
* Concrete slabs pours are continuing.
* Fireproofing is continuing and moving to the north tower
* Bang-it layout for the MEPs is continuing and duct work is being installed
* Roofing has begun on the West Platform
* Finish site work is continuing: curbs, sidewalk, portions of paving, etc.
* Loucks roadwork is continuing and the road will open back up within the next 2 weeks.

* Roosevelt Avenue is continuing with grading and storm water installation
* 95% of subcontractors have been bought out. Remaining packages are 2nd floor drywall, shades, and fire caulking
* Drywall layout and framing is continuing on the 1st and 3rd floors

Route 30 work will begin within the next few weeks

