UPMC Pinnacle Ambulatory Care Building

Construction Site Update

September 2018

Monthly Update

UPMC Pinnacle Ambulatory Care Building

1701 Innovation Dr.

York, PA 17408

Please see below a summary of work taking place at the Pinnacle York Ambulatory Care Building site:

- Micropile installation is 70% complete

- Concrete foundation work on pile caps and retaining walls continues

- Structural steel erection is slated to begin on October 8th

- General grading and utility work on the western side of the building parking area continues